|  |
| --- |
| **ATCHAFALAYA RIVER DREDGING EVENTS SCHEDULE (O&M) FY 2019/2020** |
| **Project** | **Contractor** | **Dredge Type** | **FY 19** | **FY 20** |
| **Jan-19** | **Feb-19** | **Mar-19** | **Apr-19** | **May-19** | **Jun-19** | **Jul-19** | **Aug-19** | **Sep-19** | **Oct-19** | **Nov-19** | **Dec-19** | **Jan-20** | **Feb-20** | **Mar-20** | **Apr-20** | **May-20** | **Jun-20** | **Jul-20** | **Aug-20** | **Sep-20** |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| **Bar Channel Agitation 19-D-0001** | **Brice** | **SPD****Agitation** |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  | Contract Awarded 30 October 2018 - Multi year contract up to 4 years - $21.8 M contract maximum |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| **Bay-Bar-Crewboat Cut 18-C-0051** | **Manson** | **Cutterhead** |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Award of new contractdepending on FY20 funding |
|  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |
|  |  |  | Contract Awarded 30 September 2018 - $16.6 M contract maximum |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |
| **Bayous Chene, Boeuf and Black** | **Unknown** | **Cutterhead** |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |
|  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  | Expected contract awarded expected by 30 March 2019 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |