|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **ATCHAFALAYA RIVER DREDGING EVENTS SCHEDULE (O&M) FY 2019/2020** | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | |
| **Project** | **Contractor** | **Dredge Type** | **FY 19** | | | | | | | | | | | | | | | | | | | **FY 20** | | | | | | | | | | | | | | | | | | | | | | | |
| **Jan-19** | | **Feb-19** | | **Mar-19** | | **Apr-19** | | **May-19** | | **Jun-19** | | **Jul-19** | | **Aug-19** | | | **Sep-19** | | **Oct-19** | | **Nov-19** | | **Dec-19** | | **Jan-20** | | **Feb-20** | | **Mar-20** | | **Apr-20** | | **May-20** | | **Jun-20** | | **Jul-20** | | **Aug-20** | | **Sep-20** | |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| **Bar Channel Agitation 19-D-0001** | **Brice** | **SPD**  **Agitation** |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | | | | | | | |  | |  | | | | | | | | |  | |  | | | | | |  | |  | |  | |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  | Contract Awarded 30 October 2018 - Multi year contract up to 4 years - $21.8 M contract maximum | | | | | | | | | | | | | | |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | |
| **Bay-Bar-Crewboat Cut 18-C-0051** | **Manson** | **Cutterhead** |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Award of new contract  depending on FY20 funding | | | |
|  | | | | | | |  | | | | | | | | |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | |
|  |  |  |  |
|  |  |  | Contract Awarded 30 September 2018 - $16.6 M contract maximum | | | | | | | | | |  |  |  |  |  | |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |
| **Bayous Chene, Boeuf and Black** | **Unknown** | **Cutterhead** |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | | | | | | | | | | | | |
|  |  |  |  |  |  |  | |  |  |  |  |  |
|  |  |  | Expected contract awarded expected by 30 March 2019 | | | | | | | |  |  |  |  |  |  |  | |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  | |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |