Benefit Cost Analysis Executive Summary

The Benefit Cost Analysis looks at the project from the standpoint of society as a whole, and it accounts for the net benefits and net costs based on the criteria described in the FY 2018 BUILD Discretionary Grant Notice of Funding.  Analysis of the project seeks to answer the question, “Is the region, the state and the nation enhanced by the completion of this project?”  The Benefit Cost Analysis addresses the issues of reduction of freight travel time, fuel costs, operating and maintenance costs, emissions and crash reductions.

| Current Status and Problem to be addressed | Change to Baseline/ Alternatives | Types of Impacts | Population Affected by Impact | Economic Benefit | Summary of Results | Page Reference in BCA |
| --- | --- | --- | --- | --- | --- | --- |
| 25-year old Dock is not large enough to meet future demands and to expand export/import opportunities | Extension and additional laydown area of @ 64,000 sf | Increased export/import capacity; time and fuel cost savings; State of Good Repair through the reduction of long-term maintenance and repair costs | Shipping carriers; Exporters and Importers | Monetized value of reduced travel times, fuel consumption, emissions and safety benefits | The benefits to cost analysis indicates a benefit of 326.01 to 1 (at a 3.0% NPV) and 55.57 to 1 (at a 7.0% NPV) | Pages 6-20 |

The Morgan City Harbor and Terminal District is requesting FY 2018 BUILD Discretionary Grant funds in the amount of $4,000,000.  These FY 2018 BUILD Discretionary Grant funds requested for this project comprise 80% of the total “Port Dock Expansion and Enhancement (EAST) - PHASE I” project construction costs with the remaining 20% of funds ($3,000,000) provided from local support (the port).

Total construction project costs are estimated at $5 million, which includes an estimated $380,500 million in pre-construction costs (i.e., planning, designing, & engineering).

Planning, Designing, and Engineering (including permitting) for this project have NOT been completed; but, this will not affect the obligation of funds (if awarded) past September 30, 2020.

TOTAL PROJECT COSTS

Port Dock Expansion and Enhancement (EAST) - PHASE I

| Item | % of Project Cost | Total |
| --- | --- | --- |
| MCHTD Funds | 20% | $1,000,000 |
| FY 2018 BUILD Discretionary Grant Funds | 80% | $4,000.000 |
| Total Project Costs |  | $5,000,000 |

BUDGET

|  |  | Item Description | Unit | Qty | Unit Price |  | Amount |
| --- | --- | --- | --- | --- | --- | --- | --- |
| A |  | Public Advertisement |  |  |  |  | $1,500.00 |
| B |  | Estimated Construction Cost |  |  |  |  | $4,228,500.00 |
|  | 1 | Clearing and Grubbing | L.S. | 1 | $7,000.00 | $7,000.00 |  |
|  | 2 | Removal of Structures & Obstructions | L.S. | 1 | $7,000.00 | $7,000.00 |  |
|  | 3 | Mobilization | L.S. | 1 | $300,000.00 | $300,000.00 |  |
|  | 4 | Class AA Concrete (Pile Cap) | C.Y. | 300 | $1,000.00 | $300,000.00 |  |
|  | 5 | Class AA Concrete (Deck and Beams) | C.Y. | 1,030 | $750.00 | $772,500.00 |  |
|  | 6 | Deformed Reinforcing Steel | Lb. | 280,000 | $1.10 | $308,000.00 |  |
|  | 7 | Steel Sheet Pile Bulkhead | Lft. | 310 | $3,000.00 | $930,000.00 |  |
|  | 8 | Steel Pipe Piles (20" Dia.) | Lft. | 14,300 | $75.00 | $1,072,500.00 |  |
|  | 9 | PCC Pavement (16" Thick) | S.Y. | 3,200 | $85.00 | $272,000.00 |  |
|  | 10 | Class II Base Course (12" Thick) | S.Y. | 3,200 | $32.00 | $102,400.00 |  |
|  | 11 | Storm Drain Pipe (18" Dia.) | Lft. | 200 | $42.00 | $8,400.00 |  |
|  | 12 | Catch Basin (CB-01) | Ea. | 3 | $4,500.00 | $13,500.00 |  |
|  | 13 | Lime Treatment | S.Y. | 3,200 | $8.00 | $25,600.00 |  |
|  | 14 | Geotextile Fabric | S.Y. | 3,200 | $3.00 | $9,600.00 |  |
|  | 15 | Lighting (LED) | L.S. | 1 | $100,000.00 | $100,000.00 |  |
| C |  | Basic Engineering Services |  |  |  |  |  |
|  |  | (Design, Bidding, Construction Administration) |  |  |  |  | $380,500.00 |
| D |  | Additional Services |  |  |  |  |  |
|  | 1 | Topographical and Elevation Survey |  |  |  | $6,000.00 |
|  | 2 | Permits |  |  |  |  | $8,000.00 |
|  | 3 | Project Representation |  |  |  |  | $95,000.00 |
|  | 4 | Record Drawings |  |  |  |  | $1,000.00 |
|  | 5 | Reimbursable Expenses |  |  |  |  | $15,000.00 |
| E |  | Contingency |  |  |  |  | $264,500.00 |
|  |  |  | Total Probable Project Budget | $5,000,000.00 |

The life-cycle of the dock expansion is expected to be 50+ years; and, the Benefit Costs Analysis uses a 20-year forecast period, as per the FY 2018 BUILD Discretionary Grant Notice of Funding.  Typical maintenance and operation costs of a dock is minimal; and, annual maintenance cost per year will provide funds for future replacement of items, such as light fixtures, electrical wiring, drainage, water line and cover annual maintenance repairs such as cleaning, painting and security cameras.

There were other alternatives to this project:  No Build; Build Another Dock; and, Rent of Another Dock.  There are not any identifiable methods to increase dock capacity that do not include construction of additional berthing areas or cargo lay-down areas at the present location.

BENEFITS - Long Term Outcomes

| Long-Term Outcome | Types of Societal Benefits |
| --- | --- |
| Livability | Time Travel Savings Increase freight transportation options Accessibility to Port |
| Economic Competiveness | Fuel Cost Savings Time Savings Increase export/import capacity Increase export/import opportunities |
| Safety | Safer working environment Reduced collisions |
| State of Good Repair | Support regional transportation and land use plans Preservation of national investment in maritime infrastructure |
| Environmental Sustainability | Reduced emissions Reduced highway surface damage |